GOMOA WEST DISTRICT ASSEMBLY

DPCU

COMPOSITE ANNUAL ACTION PLAN - 2024

# 2024 AAP MATRIX

| S/N | PROGRAMS |  | SUB-PROGRAMS |  | LIST OF PROJECTS |  | LOCATION |  | OUTPUT INDICATOR |  | TIME FRAME |  |  |  |  |  |  |  | INDICATIVE BUDGET (GH¢) |  |  |  |  |  |  |  |  |  | IMPLEMENTING AGENCY |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  |  |  | 1 |  | 2 |  | 3 |  | 4 |  | IGF |  | GOG |  | DACF |  | DACF RFG |  | OTHER DONOR |  | LEAD | COLLA |
|  |  | MANAGEMENT AND ADMINISTRATION |  | General Administration |  | Provide support for Administrative Expenditure |  | District wide |  | Administrative Expenditure supported |  | X |  | X |  | X |  | X |  | 32,000.00 |  |  |  | 246,980.73 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Pay Assembly Members Special Allowance (Ex-Gratia) |  | District Assembly |  | Assembly Members Special Allowance provided |  | X |  | X |  | X |  | X |  | 104,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD, DFD |
|  |  |  |  |  |  | Provide for expenditure towards Utilities |  | Apam |  | Utilities payment made |  | X |  | X |  | X |  | X |  | 43,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Provide for Travel and Transport |  | District Assembly |  | Travel and Transport provided |  | X |  | X |  | X |  | X |  | 30,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Support participation in Trainings / Seminars / Conferences |  | District Assembly |  | Trainings, Seminars and Conferences supported |  | X |  | X |  | X |  | X |  |  |  |  |  | 31,519.34 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Undertake Protocol Services |  | District wide |  | Protocol Services undertaken |  | X |  | X |  | X |  | X |  | 10,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Support Operations of Security Services |  | District wide |  | Security Operations improved |  | X |  | X |  | X |  | X |  | 17,952.00 |  |  |  |  |  |  |  |  | GWDA | GPS / GNFS / GIS |
|  |  |  |  |  |  | Organize DCE’s Community Engagements |  | District wide |  | No. of Community Engagements organized |  | X |  | X |  | X |  | X |  |  |  |  |  | 95,518.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Encourage Citizen’s Participation in Local Governance |  | District wide |  | Citizen participation in Local Governance improved |  | X |  | X |  | X |  | X |  |  |  |  |  | 3,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Strengthen Local and Internal Affiliations |  | District wide |  | Local and International Affiliations strengthened |  | X |  | X |  | X |  | X |  |  |  |  |  | 20,000.00 |  |  |  |  | GWDA |  |
|  |  |  |  |  |  | Participate in Official Celebrations (May Day, Festivals) |  | District wide |  | No. of Celebrations organized |  | X |  | X |  | X |  | X |  | 10,000.00 |  |  |  | 10,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Support Traditional Authorities |  | District wide |  | Traditional Authorities supported |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 10,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Provide for Donation |  | District wide |  | Donations provided |  | X |  | X |  | X |  | X |  | 41,093.99 |  |  |  | 50,000.00 |  |  |  |  | GWDA | MP'S OFFICE, CAD |
|  |  |  |  |  |  | Service and Maintain Official Vehicles |  | District Assembly |  | Official Vehicles maintained |  | X |  | X |  | X |  | X |  | 20,000.00 |  |  |  | 20,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Procure Printing Materials and Stationery for offices |  | Apam |  | Stationery procured |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 40,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Provide for Contribution |  | District wide |  | Contributions provided |  | X |  | X |  | X |  | X |  | 20,000.00 |  |  |  | 51,751.25 |  |  |  |  | GWDA | MP'S OFFICE, CAD |
|  |  |  |  |  |  | Insure Official Vehicles |  | Apam |  | No. of Vehicles insured |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 5,000.00 |  |  |  |  | GWDA | CAD, DFD |
|  |  |  |  |  |  | Procure Office Equipment |  | Apam |  | Office Equipment procured |  | X |  | X |  | X |  | X |  | 3,000.00 |  |  |  | 5,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Provide Accommodation support |  | District Assembly |  | Accommodation support provided |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 6,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Provide Office Facilities, Supplies and Accessories |  | District Assembly |  | Office Facilities provided |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 10,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Provide Fuel support to Security Services |  | District wide |  | Security Services supported |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  |  |  |  |  |  | GWDA | GPS / GNFS / GIS |
|  |  |  |  |  |  | Provide support in form of Donation (MP) |  | District wide |  | No. of Donations provided |  | X |  | X |  | X |  | X |  |  |  |  |  | 57,729.50 |  |  |  |  | GWDA | CAD, DFD |
|  |  |  |  |  |  | Provide for Contribution (MP) |  | District wide |  | Contribution provided |  | X |  | X |  | X |  | X |  |  |  |  |  | 57,729.50 |  |  |  |  | GWDA | CAD, DFD |
|  |  |  |  |  |  | Awards and Rewards |  | District wide |  |  |  | X |  | X |  | X |  | X |  | 1,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD |
|  |  |  |  | Finance and Audit |  | Undertake Revenue Mobilization and Management Activities |  | District Assembly |  | Revenue Mobilization improved by % |  | X |  | X |  | X |  | X |  | 68,000.00 |  |  |  |  |  |  |  |  | GWDA | DFD |
|  |  |  |  |  |  | Support participation in Audit Conference |  | District Assembly |  | Audit Conference participated |  | X |  | X |  | X |  | X |  |  |  |  |  | 23,400.00 |  |  |  |  | GWDA | IAU |
|  |  |  |  |  |  | Support participation in Finance Conference |  | District Assembly |  | Finance Conference participated |  | X |  | X |  | X |  | X |  | 9,000.00 |  |  |  |  |  |  |  |  | GWDA | DFD |
|  |  |  |  |  |  | Prepare Internal Audit Report |  | District Assembly |  | Internal Audit Report prepared |  | X |  | X |  | X |  | X |  | 1.000.00 |  |  |  |  |  |  |  |  | GWDA | IAU |
|  |  |  |  |  |  | Conduct regular Monitoring and Evaluation of Programs |  | District wide |  | M&E Exercises conducted |  | X |  | X |  | X |  | X |  | 4,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Procure 1no. Motor bikes for revenue mobilization (IGF 20%) |  | Apam |  | 1no. Motorbikes procured |  | X |  | X |  | X |  | X |  | 18,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD, DFD |
|  |  |  |  | Human Resource Management |  | Support Administrative Expenses |  | Apam |  | Administrative Expenses supported |  | X |  | X |  | X |  | X |  |  |  | 8,000.00 |  |  |  |  |  |  | GWDA | HRMD |
|  |  |  |  |  |  | Undertake Salary Validation |  | Apam |  | No. of Staff validated |  | X |  | X |  | X |  | X |  | 3,000.00 |  |  |  |  |  |  |  |  | GWDA | HRMD |
|  |  |  |  |  |  | Undertake Staff Training and Skills Development |  | Apam |  | No. of trainings undertaken |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 30,000.00 |  | 62,519.43 |  |  | GWDA | HRMD |
|  |  |  |  |  |  | Organize Occupational Health and Safety programs |  | Apam |  | No. of programs organized |  | X |  | X |  | X |  | X |  |  |  |  |  | 10,000.00 |  |  |  |  | GWDA | HRMD |
|  |  |  |  | Planning, Budgeting, Coordination and Statistics |  | Support Administrative Expenses |  | District wide |  | Administrative Expenses supported |  | X |  | X |  | X |  | X |  |  |  | 7,500.00 |  |  |  |  |  |  | GWDA | STATS |
|  |  |  |  |  |  | Undertake Plans and Budget preparations for the ensuing year |  | Apam |  | Plans and Budget prepared |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 54,500.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Undertake DPCU Activities (Administrative Expenditure) |  | Apam |  | No. of DPCU Activities undertaken |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 27,000.00 |  |  |  |  | GWDA | CAD |
|  |  |  |  | Legislative Oversight |  | Support Legal Activities |  | District wide |  | No. of activities supported |  | X |  | X |  | X |  | X |  | 13,495.00 |  |  |  |  |  |  |  |  | GWDA |  |
|  |  | SOCIAL SERVICES DELIVERY |  | Education, Youth and Sport Services |  | Provide support to Teaching and Learning activities |  | District wide |  | Teaching and Learning supported |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 112,729.50 |  |  |  |  | GWDA | DED |
|  |  |  |  |  |  | Supervise and Inspect Education Delivery |  | District wide |  | Supervision and Inspections conducted |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 6,000.00 |  |  |  |  | GWDA | DED |
|  |  |  |  |  |  | Promote the development of Youth, Sports and Culture |  | District wide |  | No. of activities undertaken |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 3,000.00 |  |  |  |  | GWDA | DED, CO |
|  |  |  |  |  |  | Promote the development of Youth through Sports and Culture (MP) |  | District wide |  | No. of activities undertaken |  | X |  | X |  | X |  | X |  |  |  |  |  | 57,729.50 |  |  |  |  | GWDA | MP, DED, CO |
|  |  |  |  |  |  | Support monitoring of implementation of Ghana School Feeding Program (GSFP) |  | District wide |  | No. of School Feeding monitoring exercises supported |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  |  |  |  |  |  | GWDA | CAD, DED |
|  |  |  |  |  |  | Organize Official Celebration (6th March) |  | District wide |  | Official Celebration organized |  | X |  | X |  | X |  | X |  |  |  |  |  | 40,000.00 |  |  |  |  | GWDA | DWD, DED |
|  |  |  |  |  |  | Complete 1 No. 3-Unit classroom block |  | Gomoa Obiri |  | 1no.3-unit Classroom Block completed |  | X |  | X |  | X |  | X |  |  |  |  |  | 80,765.82 |  |  |  |  | GWDA | DED, DWD |
|  |  |  |  |  |  | Complete 1no. 6-unit Teachers’ Quarters |  | Gomoa Mankoadze |  | 1no. 6-unit Teachers' Quarters completed |  | X |  | X |  | X |  | X |  |  |  |  |  |  |  | 460,723.35 |  |  | GWDA | DWD, DED |
|  |  |  |  |  |  | Complete 1no. 3-unit classroom block |  | Gomoa Appiakrom-Debiso |  | 1no. 3-unit Classroom Block completed |  | X |  | X |  | X |  | X |  |  |  |  |  | 336,951.66 |  |  |  |  | GWDA | DWD, DED |
|  |  |  |  |  |  | Construct 1no. 3-unit classroom block |  | Gomoa Olefleku |  | 1no. 3-unit Classroom Block constructed |  | X |  | X |  | X |  | X |  |  |  |  |  | 400,000.00 |  |  |  |  | GWDA | DWD, DED |
|  |  |  |  |  |  | Complete 1no. 2-unit KG block |  | Gomoa Antseadze |  | 1no. 2-unit KG Block completed |  | X |  | X |  | X |  | X |  |  |  |  |  | 24,000.00 |  |  |  |  | GWDA | DWD, DED |
|  |  |  |  |  |  | Construct 1no. 6-unit Teachers' Quarters |  | Apam |  | 1no. 6-unit Teachers' Quarters constructed |  | X |  | X |  | X |  | X |  |  |  |  |  |  |  | 729,496.00 |  |  | GWDA | DWD, DED |
|  |  |  |  |  |  | Complete 1no. 3-unit Classroom Block |  | Gomoa Darmang |  | 1no. 6-unit Classroom Block completed |  | X |  | X |  | X |  | X |  |  |  |  |  | 6,835.43 |  |  |  |  | GWDA | DED, DWD |
|  |  |  |  | Public Health Services and Management |  | Support Malaria prevention activities |  | District wide |  | Reported cases of Malaria reduced by 0.5% |  | X |  | X |  | X |  | X |  |  |  |  |  | 15,599.04 |  |  |  |  | GWDA | DHD |
|  |  |  |  |  |  | Organize District Health Management Committee meetings |  | District wide |  | No. of meetings organized |  | X |  | X |  | X |  | X |  | 1,350.00 |  |  |  | 4,050.00 |  |  |  |  | GWDA | DHD |
|  |  |  |  |  |  | Support Medical Screening activities (Breast Screening Exercises) |  | District wide |  | No. of Screening Exercises supported |  | X |  | X |  | X |  | X |  | 1,5000.00 |  |  |  | 1,500.00 |  |  |  |  | GWDA | DHD |
|  |  |  |  |  |  | Support HIV/AIDS related activities |  | District wide |  | No. of activities supported |  | X |  | X |  | X |  | X |  |  |  |  |  | 5,380.00 |  |  |  |  | GWDA | DHD |
|  |  |  |  |  |  | Construct 1no. CHPS Compound |  | Apam - Nsuekyir |  | 1no. CHPS Compound constructed |  | X |  | X |  | X |  | X |  |  |  |  |  | 400,000.00 |  |  |  |  | GWDA | DHD, DWD |
|  |  |  |  |  |  | Construct 1no. CHPS Compound |  | Gomoa Mampong |  | 1no. CHPS Compound constructed |  | X |  | X |  | X |  | X |  |  |  |  |  |  |  | 750,000.00 |  |  | GWDA | DHD, DWD |
|  |  |  |  |  |  | Complete 1no. Clinic with Nurses Quarters |  | Gomoa Eshiem |  | 1no. Clinic with Nurses Quarters completed |  | X |  | X |  | X |  | X |  |  |  |  |  | 21,602.02 |  |  |  |  | GWDA | DWD, DHD |
|  |  |  |  | Social Welfare and Community Development |  | Support Internal Management of the Organization |  | District Assembly |  | Internal Management activities supported |  | X |  | X |  | X |  | X |  | 7,282.50 |  |  |  |  |  |  |  |  | GWDA | SWCD |
|  |  |  |  |  |  | Support Administrative Expenses |  | District Assembly |  | Administrative Expenses supported |  | X |  | X |  | X |  | X |  |  |  | 20,000.00 |  |  |  |  |  |  | GWDA | SWCD |
|  |  |  |  |  |  | Undertake Child Right Protection activities (ISSD) - Organize 25 sensitization campaigns on child protection in 15 communities in Gomoa West District |  | District wide |  | No. of Child Protection activities undertaken |  | X |  | X |  | X |  | X |  |  |  |  |  |  |  | 30,000.00 |  |  | GWDA | SWCD, NGO |
|  |  |  |  |  |  | Organized 11 sensitization exercises on GBV, Teenage Pregnancy, Child Marriage, Child Labour and Child Trafficking |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Organize Public Education campaign on Child Delinquency - Managed and resolved 56 maintenance, paternity, physical assault and custody cases - Inspection of three (3) Early Childhood Development Centres (ECDC) |  | District wide |  | No. of campaigns organized |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 2,150.00 |  |  |  |  | GWDA | SWCD |
|  |  |  |  |  |  | Mainstream Gender Empowerment - Organize 1-day workshop on women empowerment in communities |  | District wide |  | No. of sensitizations undertaken |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  | 2,150.00 |  |  |  |  | GWDA | GDO, CAD / SWCD |
|  |  |  |  |  |  | Organize sensitization programme on sexual and gender-based violence |  | District wide |  | No. of sensitizations undertaken |  | X |  | X |  | X |  | X |  | 1,000.00 |  |  |  |  |  |  |  |  | GWDA | GDO, CAD / SWCD |
|  |  |  |  |  |  | Social Protection - - Embark on sensitization programmes on policy to drive social protection - Embark on LEAP visitations in communities |  | District wide |  | No. of sensitizations undertaken |  | X |  | X |  | X |  | X |  | 1,000.00 |  |  |  |  |  |  |  |  | GWDA | GDO, CAD / SWCD |
|  |  |  |  |  |  | Support PWD, women and vulnerable- - promote identification, registration and rehabilitation of PWDs - Disbursement of Disability Funds and socio-economic empowerment of PWDs - Registration and renewal of NHIS membership for 5,341 indigents |  | District wide |  | No. of vulnerable supported |  | X |  | X |  | X |  | X |  |  |  |  |  | 141,513.07 |  |  |  |  | GWDA | SWCD |
|  |  |  |  | Birth and Death Registration Services |  | Promote Registration of Infants at birth |  | District wide |  | No. of public educations organized |  | X |  | X |  | X |  | X |  | 8,760.00 |  |  |  |  |  |  |  |  | GWDA | B&D |
|  |  |  |  |  |  | Organize Public Education on Birth and Death Registration |  | District wide |  | No. of campaigns undertaken |  | X |  | X |  | X |  | X |  | 2,400.00 |  |  |  |  |  |  |  |  | GWDA | B&D |
|  |  |  |  |  |  | Support General Expenses |  | Apam |  | Expenses supported |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  |  |  |  |  |  | GWDA | B&D |
|  |  |  |  | Environmental Health and Sanitation Services |  | Support Internal Management of the Organization |  | District Assembly |  | Internal Management activities supported |  | X |  | X |  | X |  | X |  | 7,282.50 |  |  |  |  |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Organize Community Clean-Up Exercises |  | District wide |  | No. of Clean-Up Exercises organized |  | X |  | X |  | X |  | X |  | 10,000.00 |  |  |  | 23,000.00 |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Manage Refuse Disposal Site |  | Gomoa Hwida |  | Refuse Disposal Site managed |  | X |  | X |  | X |  | X |  |  |  |  |  | 60,000.00 |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Undertake Medical and Food Screening Exercises |  | District wide |  | No. of Screening Exercises undertaken |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  | 2,500.00 |  |  |  |  | GWDA | EHSU, GHS |
|  |  |  |  |  |  | Undertake Sanitary Inspection and Compliance Enforcement |  | District wide |  | Sanitary conditions inspected and compliance enforced |  | X |  | X |  | X |  | X |  | 1,300.00 |  |  |  |  |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Evacuate Refuse |  | District wide |  | Heaps of Refuse evacuated |  | X |  | X |  | X |  | X |  |  |  |  |  | 70,000.00 |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Undertake Burial of Pauper |  | District wide |  | Pauper buried |  | X |  | X |  | X |  | X |  | 16,500.00 |  |  |  | 11,500.00 |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Promote CLTS Campaigns |  | District wide |  | No. of household latrines increased |  | X |  | X |  | X |  | X |  | 3,800.00 |  |  |  |  |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Provide Fuel to Waste Management Services |  | District wide |  | Waste Management activities supported |  | X |  | X |  | X |  | X |  | 5,000.00 |  |  |  |  |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Undertake Solid Waste Management |  | District wide |  | Solid Waste properly managed |  | X |  | X |  | X |  | X |  |  |  |  |  | 102,808.90 |  |  |  |  | GWDA | EHS, ZOOMLION |
|  |  |  |  |  |  | Undertake Liquid Waste Management |  | District wide |  | Liquid waste management undertaken |  | X |  | X |  | X |  | X |  |  |  |  |  | 74,901.17 |  |  |  |  | GWDA | EHSUZOOMLION |
|  |  |  |  |  |  | Gazette District Assembly Bye-Laws |  |  |  | Bye-Laws gazetted |  | X |  | X |  | X |  | X |  |  |  |  |  | 8,000.00 |  |  |  |  | GWDA | CAD, EHSU |
|  |  |  |  |  |  | Construct 1no. Stray Animal Pound |  | District Assembly |  | 1no. Animal Pound constructed |  | X |  | X |  | X |  | X |  |  |  |  |  | 60,000.00 |  |  |  |  | GWDA | DWD, EHSU |
|  |  |  |  |  |  | Acquire Land for Cemetery |  | Apam |  | Parcel of Land acquired |  | X |  | X |  | X |  | X |  |  |  |  |  | 40,000.00 |  |  |  |  | GWDA | EHSU |
|  |  |  |  |  |  | Acquire Land for Final Disposal Site |  | Gomoa Dawurampong |  | Parcel of Land acquired |  | X |  | X |  | X |  | X |  |  |  |  |  | 40,000.00 |  |  |  |  | GWDA | EHSU |
|  |  | INFRASTRUCTURE DELIVERY AND MANAGEMENT |  | Physical and Spatial Planning Development |  | Support Internal Management of the Organization |  | District Assembly |  | Internal Management activities supported |  | X |  | X |  | X |  | X |  | 7,282.50 |  |  |  |  |  |  |  |  | GWDA | PPD |
|  |  |  |  |  |  | Support Administrative Expenses |  | District Assembly |  | Administrative Expenses supported |  | X |  | X |  | X |  | X |  |  |  | 15,000.00 |  |  |  |  |  |  | GWDA | PPD |
|  |  |  |  |  |  | Undertake Street Naming and Property Addressing |  | Apam |  | No. of Streets signage installed and Properties addressed |  | X |  | X |  | X |  | X |  |  |  |  |  | 10,000.00 |  |  |  |  | GWDA | PPD |
|  |  |  |  |  |  | Undertake Property Evaluation |  | District wide |  | No. of properties evaluated |  | X |  | X |  | X |  | X |  |  |  |  |  | 5,000.00 |  |  |  |  | GWDA | PPD |
|  |  |  |  |  |  | Register Assembly Land |  | District wide |  | Assembly Lands registered |  | X |  | X |  | X |  | X |  |  |  |  |  | 5,000.00 |  |  |  |  | GWDA | PPD |
|  |  |  |  |  |  | Ensure effective Land Use and Spatial Planning |  | District wide |  | LUSP regulations enforced |  | X |  | X |  | X |  | X |  |  |  |  |  | 10,000.00 |  |  |  |  | GWDA | PPD |
|  |  |  |  | Public Works, Rural Housing and Water Management |  | Support Administrative Expenses |  | District Assembly |  | Administrative Expenses supported |  | X |  | X |  | X |  | X |  |  |  | 18,000.00 |  |  |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Undertake Monitoring and Evaluation of Programs and Projects |  | District wide |  | No. of M&E exercises conducted |  | X |  | X |  | X |  | X |  | 7,282.50 |  |  |  |  |  |  |  |  | GWDA | CAD, DWD |
|  |  |  |  |  |  | Renovate Residential Building |  | District Assembly |  | Assembly Buildings renovated |  | X |  | X |  | X |  | X |  |  |  |  |  | 241,980.73 |  |  |  |  | GWDA |  |
|  |  |  |  |  |  | Renovate Office Building |  | District Assembly |  | Office Building renovated |  | X |  | X |  | X |  | X |  |  |  |  |  | 70,000.00 |  |  |  |  | GWDA | DWD, CAD |
|  |  |  |  |  |  | Undertake Reshaping of Feeder Roads |  | District wide |  | km of roads reshaped |  | X |  | X |  | X |  | X |  |  |  |  |  | 70,000.00 |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Undertake reshaping of Roads (MP) |  | District wide |  | km of roads reshaped |  | X |  | X |  | X |  | X |  |  |  |  |  | 115,459.49 |  |  |  |  | GWDA | MP'S OFFICE, DWD |
|  |  |  |  |  |  | Maintain available Markets |  | District wide |  | Markets maintained |  | X |  | X |  | X |  | X |  |  |  |  |  | 1,000.00 |  |  |  |  | GWDA |  |
|  |  |  |  |  |  | Procure and install Street Light to enhance traffic visibility and security |  | District wide |  | No. of Streetlights installed |  | X |  | X |  | X |  | X |  |  |  |  |  | 50,000.00 |  |  |  |  | GWDA | AREA COUNCILS |
|  |  |  |  |  |  | Support Sub Structures Activities |  | Apam, Mumford, Dago, Ajumako, Assin, Eshiem, Dawurampong |  | No. of sub-structure activities supported |  | X |  | X |  | X |  | X |  |  |  |  |  | 62,396.15 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Support Self Help Projects |  | District wide |  | No. of Community Projects supported |  | X |  | X |  | X |  | X |  |  |  |  |  | 225,990.37 |  |  |  |  | GWDA | CAD |
|  |  |  |  |  |  | Procure and Supply Construction Materials for projects (MP) |  | District wide |  | Construction materials supplied |  | X |  | X |  | X |  | X |  |  |  |  |  | 115,459.00 |  |  |  |  | GWDA | MP'S OFFICE, DWD |
|  |  |  |  |  |  | Undertake Renovation of Market |  | Kyiren-Nkwanta |  | 1no. market renovated |  | X |  | X |  | X |  | X |  | 26,000.00 |  |  |  |  |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Undertake Renovation of Market |  | Gomoa Dawurampong |  | 1no. market renovated |  | X |  | X |  | X |  | X |  | 26,000.00 |  |  |  |  |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Undertake Renovation of Markets (MP) |  | District wide |  | No. of markets renovated |  | X |  | X |  | X |  | X |  |  |  |  |  | 57,729.50 |  |  |  |  | GWDA | MP, DWD |
|  |  |  |  |  |  | Furnish District Assembly Hall |  | District Assembly |  | Assembly Hall furnished |  | X |  | X |  | X |  | X |  |  |  |  |  | 100,000.00 |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Complete 1no. Area Council Office |  | Gomoa Dawurampong |  | 1no. Area Council Office completed |  | X |  | X |  | X |  | X |  |  |  |  |  | 9,091.90 |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Install and Maintain Early Fire Warning Systems |  | District Assembly |  | Systems installed and maintained |  | X |  | X |  | X |  | X |  |  |  |  |  | 6,000.00 |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Update of Assembly website |  | District Assembly |  | Assembly website updated |  | X |  | X |  | X |  | X |  |  |  |  |  | 1,300.00 |  |  |  |  | GWDA | CAD, MIS |
|  |  |  |  |  |  | Construct 1no. Urinal at Market IGF 20%) |  | Gomoa Dawurampong |  | 1no. Urinal constructed |  | X |  | X |  | X |  | X |  | 62,187.85 |  |  |  |  |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Construct 1no. Urinal at Market IGF 20%) |  | Mumford |  | 1no. Urinal constructed |  | X |  | X |  | X |  | X |  | 62,187.85 |  |  |  |  |  |  |  |  | GWDA | DWD |
|  |  |  |  |  |  | Extend Electricity to New Developing Areas |  | District wide |  | New Developing Areas connected to electricity |  | X |  | X |  | X |  | X |  |  |  |  |  | 3,000.00 |  |  |  |  | GWDA | DWD, ECG |
|  |  |  |  |  |  | Embark on Road Safety Campaigns |  | District wide |  | No. of Campaigns undertaken |  | X |  | X |  | X |  | X |  |  |  |  |  |  |  |  |  |  | GWDA | DWD, GPRTU |
|  |  | ECONOMIC DEVELOPMENT |  | Trade, Tourism and Industrial Management |  | Support Internal Management of the Organization |  | District Assembly |  | Internal Management activities supported |  | X |  | X |  | X |  | X |  | 7,282.50 |  |  |  |  |  |  |  |  | GWDA | BAC |
|  |  |  |  |  |  | Promote Small & Medium Enterprises (LED) - Mastercard foundation/BIZBOX interventions |  | District wide |  | No. of SMEs promoted |  | X |  | X |  | X |  | X |  | 2,800.00 |  |  |  |  |  |  |  |  | GWDA | BAC |
|  |  |  |  |  |  | Promote Trade Development - Ensure registration of businesses with Registrar of Company |  | District wide |  | No. of activities organized |  | X |  | X |  | X |  | X |  | 2,800.00 |  |  |  | 3,800.00 |  |  |  |  | GWDA | BAC |
|  |  |  |  |  |  | Organize Community Based Trainings |  | District wide |  | No. of trainings organized |  | X |  | X |  | X |  | X |  | 2,100.00 |  |  |  | 2,600.00 |  |  |  |  | GWDA | BAC |
|  |  |  |  |  |  | Support market women to access funds under Ghana Jobs and Skills Grant Application programme |  | District wide |  | No. of activities supported |  | X |  | X |  | X |  | X |  | 2,000.00 |  |  |  |  |  |  |  |  | GWDA | BAC |
|  |  |  |  |  |  | Participate in CENTRAL EXPO' 24, Central Regional Investment and Trade Fair |  | Cape Coast |  | Event participated |  |  |  |  |  | X |  |  |  | 2,500.00 |  |  |  | 30,000.00 |  |  |  |  | GWDA | BAC |
|  |  |  |  |  |  | Support Trainings on Marketable Skills (GAVA Training Fair) |  | District wide |  | Trainings supported |  | X |  | X |  | X |  | X |  | 3,500.00 |  |  |  |  |  |  |  |  | GWDA | BAC |
|  |  |  |  | Agriculture |  | Support Internal Management of the Organization |  | District Assembly |  | Internal Management activities supported |  | X |  | X |  | X |  | X |  | 7,282.50 |  |  |  |  |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Support Administrative Expenses |  | District wide |  | Administrative Expenses |  | X |  | X |  | X |  | X |  |  |  | 25,000.00 |  |  |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Implement Agriculture Extension Services |  | District wide |  | No. of farmers assigned AEOs |  | X |  | X |  | X |  | X |  |  |  |  |  | 19,400.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Undertake Surveillance and Control of Pests and Livestock in the District |  | District wide |  | Post-harvest and livestock losses reduced by % |  | X |  | X |  | X |  | X |  |  |  |  |  | 6,000.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Support Monitoring and Supervision activities |  | District wide |  | Monitoring and Supervision undertaken |  | X |  | X |  | X |  | X |  |  |  |  |  | 43,200.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Organize Official celebration (Farmers Day Celebration) |  | District wide |  | Farmers Day Celebration conducted |  | X |  | X |  | X |  | X |  |  |  |  |  | 150,000.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Support Other Expenses |  | District Assembly |  | Other Expenses supported |  | X |  | X |  | X |  | X |  |  |  |  |  | 54,200.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Support implementation of Mechanization of Agriculture in Ghana (MAG) |  | District wide |  | MAG implemented |  | X |  | X |  | X |  | X |  |  |  |  |  | 50,400.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Undertake Climate Change Interventions |  | District wide |  | Climate Change interventions undertaken |  | X |  | X |  | X |  | X |  |  |  |  |  | 19,000.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Support implementation of Government Flagship Projects |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Support implementation of Planting for Food and Jobs (PFJ) |  | District wide |  | PFJ implemented |  | X |  | X |  | X |  | X |  |  |  |  |  | 10,500.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Support implementation of Mechanization for Food and Job (MFJ) |  | District wide |  | MFJ implemented |  | X |  | X |  | X |  | X |  | 5,624.31 |  |  |  | 40,000.00 |  |  |  |  | GWDA | DAD |
|  |  |  |  |  |  | Contribute to Agriculture activities (MP) |  | District wide |  | Contribution provided |  | X |  | X |  | X |  | X |  |  |  |  |  | 57,729.50 |  |  |  |  | GWDA | MP’s OFFICE, DAD |
|  |  | ENVIRONMENTAL MANAGEMENT |  | Disaster Prevention and Management |  | Support Internal Management of the Organization |  | District Assembly |  | Internal Management supported |  | X |  | X |  | X |  | X |  | 7,000.00 |  |  |  |  |  |  |  |  | GWDA | NADMO |
|  |  |  |  |  |  | Support Disaster Management and Prevention in the District |  | District wide |  | Disaster occurrence reduced by 5% |  | X |  | X |  | X |  | X |  |  |  |  |  | 5,000.00 |  |  |  |  | GWDA | CAD, NADMO |
|  |  |  |  |  |  | Embark on Climate Change Sensitization (Undertake Tree Planting Activities under the Green Ghana Project as Climate Change Measure |  | District wide |  | No. of sensitizations embarked |  | X |  | X |  | X |  | X |  | 2.000.00 |  |  |  |  |  |  |  |  | GWDA | CAD, NADMO |
|  |  |  |  |  |  | Organize Official Celebration (IDDR) |  | District wide |  | Official Celebration organized |  | X |  | X |  | X |  | X |  |  |  |  |  | 5,000.00 |  |  |  |  | GWDA | NADMO |